Update from Galliford Try, 15th August, 2025

- Lyng Road temporary full closure and diversion

Between 7am 1 September and 6pm 24 November 2025 Lyng Rd, North Tuddenham will be permanently closed to all traffic approximately 800 metres east of the Fox Lane junction.

This closure will allow us to begin construction of the new Lyng Rd junction.

Diversion routes

Eastbound diversion route – https://www.google.com/maps/east

- Head west on Norwich Rd then turn right onto Pound Lane/Hall Rd travel north then east.

- Rejion Lyng Rd and travel south.

Westbound diversion route - https://www.google.com/maps/west

- Head north on Lyng Rd to the junction with Heath Rd.

- Turn left onto Heath Rd and travel west along Heath Rd, Back Lane and Hall Rd.

- Travel south on Pound Lane turn left on Norwich and travel west to rejoin Lyng Rd

- Church Lane/Dereham Road in Easton, from 1 September

From 7am 1 September to 5.30pm 4 September 2025 we’ll fully close Church Lane, Easton (also known locally as Dereham road):

- from the junction with the A47

- to the junction with Dereham Road

For additional safety and to assist with traffic flow, we'll install temporary traffic lights at the junction of Church Lane and Dereham Road.

This is to enable UK Power Networks to complete installation of a new transformer and for our contractors to carry out investigation and clearance work on the southwestern side of the roundabout.

Diversion routes:

Northbound diversion route:

- follow Dereham Road to Longwater Interchange

- take the first exit on the roundabout and join the A47 westbound

Southbound diversion route:

- follow the A47 eastbound to Longwater Interchange

- leave the A47 at Longwater Interchange and take the fourth exit on the roundabout

- at the next roundabout take the second exit onto Dereham Road

- Westbound Fox Lane junction slip road

Each night from 8pm to 6am from 8 September to 12 September 2025, the west bound exit slip lane at Fox Lane will be fully closed.

Diversion routes:

Westbound diversion route:

- continue on the A47 to the Dereham A47 Yaxham Road junction and leave the A47 follow the directional signs for Norwich, cross the A47 the Northern side and re-join the A47 heading east towards Norwich

- travel east until you rech the Fox Lane junction and leave the A47